Sea Ice Drift Model
v3.0.0
EMC Change Configuration Board Meeting
NCO/EMC Kickoff Meeting
Robert Grumbine
Marine Modeling and Analysis Branch

---
- Person – Robert Grumbine
- Data In – GFS Surface Winds
- Output – accumulated drift of virtual buoys

---
Benefits
- Improved resolution
- Current ice edge points
- Secondaries:
  - Environmental Equivalence
  - KML output
  - Basis for further development

---
Testing
- Piecewise through script (unit testing)
- Developer Parallel since 4 May 2012

---
Evaluation
- Unchanged algorithm
  - Regress on operations for the reference points (res.)
- Examination of edge points
  - Location
  - Continuity

---
Downstream Users
- AK
  - Hufford
  - Cole

---
Status
- RFC submitted 5/21
- TIN drafted 11/2011
- (CCB) 5/21
- (Kickoff meeting) 5/21
- Developer parallel since 4 May 2014

---
Resource Requirements
- CPU
  - 1 CPU
  - ~0.05 Gb HWM
  - ~ 2 minutes
- Disk
  - Output to /com is ca. 0.05 Gb/day

---
Implementation Planning
- Product generation
  - Addition of local kml files for qc and easy display
  - Addition of local binary outputs (‘high’ resolution)
  - Data dissemination by extant web + ftp systems, operational and non-
- Libraries
  - MMABlib
- System Utility
  - wgrib

---
Schedule
- EMC FY 2012 AOP – August 2011, for Q3 FY12.
- (EMC CCB Meeting May 2012)
- (NCO/EMC Kickoff Meeting May 2012)
- RFC submitted May 2012
- (75 Day TIN)
- (Implementation)